Initial Project Planning

| Date | 20 March 2026 |
| --- | --- |
| Team ID | SWTID-2026-4885 |
| Project Name | Credit Card Approval System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Interface | USN-1 | As a user, I can open the website and access the credit card eligibility form. | 2 | High | K. Mahesh Reddy | 23/06/2026 | 26/06/2026 |
| Sprint-1 | User Interface | USN-2 | As a user, I can enter my personal and financial details into the form. | 1 | High | P. Venkata Sai Kushal | 23/06/2026 | 26/06/2026 |
| Sprint-2 | AI & ML Prediction. | USN-3 | As a user, I can submit my details to the AI & ML model for eligibility prediction.. | 3 | High | P. Devi Sri Ram | 27/06/2026 | 29/06/2026 |
| Sprint-2 | AI & ML Prediction. | USN-4 | As a user, I can view my Accepted or Rejected prediction directly on the website within a few seconds. | 2 | High | T. Venu Siva Sai | 27/06/2026 | 29/06/2026 |
| Sprint-3 | Input Validation | USN-5 | As a user, I receive validation messages if I enter invalid or incomplete information. | 2 | Medium | T. Venu Siva Sai | 01/07/2026 | 01/07/2026 |
| Sprint-4 | Testing and Deployment | USN-6 | As a development team, we test and deploy the web application to ensure it works correctly. | 1 | High | K. Mahesh Reddy | 02/07/2026 | 03/07/2026 |